# Emalahleni Council Portal v2 — Development Summary

**Date:** October 19, 2026

— SaaS Digital Asset Management Platform

**Developer:** Sipho Nzilwane  with Ai assistance GitHub Copilot (Poolside: Laguna S 2.1)

**Status:** MVP Complete — Ready for Production Hardening

# 1. Executive Summary

Built a full-stack Digital Asset Management (DAM) platform from scratch, migrating from a legacy Phoca Download Joomla component to a modern cloud-native/local architecture. The system provides a complete document repository for councillors and top management with ACL-based access control, file preview/playback, social features (comments/ratings), and a statistics dashboard.

## Architecture Overview

## Tech Stack

| Layer | Technology |
| --- | --- |
| **Frontend** | Next.js 16 (Turbopack), React 19, TypeScript, Tailwind CSS v4, shadcn/ui, lucide-react, Radix UI |
| **Backend** | Django 6.1, Django REST Framework, djangorestframework-simplejwt, django-filter, django-cors-headers, python-magic |
| **Database** | PostgreSQL 15 (Docker), SQLite fallback (dev) |
| **Auth** | JWT tokens (Simple JWT) with session auth fallback |
| **Infrastructure** | Docker Compose (web, db, adminer, frontend), named volumes |
| Endpoint | Method |
| `/api/auth/token/` | POST |
| `/api/auth/token/refresh/` | POST |
| `/api/auth/me/` | GET |
| `/api/auth/login/logout/` | POST |
| `/api/auth/csrf/` | GET |
| `/api/categories/` | GET |
| `/api/categories/<slug>/` | GET |
| `/api/categories/<slug>/files/` | GET |
| `/api/files/` | GET |
| `/api/files/<id>/` | GET |
| `/api/files/<id>/download/` | GET |
| `/api/files/upload/` | POST |
| `/api/files/<id>/replace/` | POST |
| `/api/files/content-types/` | GET |
| `/api/comments/` | GET/POST |
| `/api/ratings/` | GET/POST |
| `/api/admin/stats/summary/` | GET |
| `/api/admin/stats/downloads/` | GET |
| File | Purpose |
| `lib/api.ts` | Full API client with JWT auth, CSRF handling, pagination unwrapping, typed interfaces |
| `lib/file-types.ts` | Extension → preview-kind mapping (pdf/image/audio/video/download) |
| `components/auth-provider.tsx` | React context for JWT auth (login/logout/reload/auto-refresh) |
| `components/category-tree.tsx` | Recursive collapsible category browser |
| `components/file-card.tsx` | Card view with title, type, size, rating, download button |
| `components/preview.tsx` | Polymorphic preview (PDF iframe, img, audio, video, download link) |
| `components/star-rating.tsx` | Interactive 1–5 star widget with hover + optimistic updates |
| `components/comment-list.tsx` | Comment display with user avatar + timestamp |
| `components/comment-form.tsx` | Comment submission with CSRF + error handling |
| `app/page.tsx` | Landing page with logo + Sign In button + redirect-if-authenticated |
| `app/login/page.tsx` | JWT login form |
| `app/layout.tsx` | Root layout with AuthProvider + header |
| File | Purpose |
| `app/dashboard/layout.tsx` | Dashboard layout (sidebar + header + auth guard) |
| `app/dashboard/page.tsx` | Dashboard home with stats cards + collections |
| `app/dashboard/assets/page.tsx` | Asset management (grid/table toggle, sort, filter) |
| `app/dashboard/assets/[id]/page.tsx` | Asset detail (preview, rating, comments, download) |
| `app/dashboard/collections/page.tsx` | Collection browser with search |
| `app/dashboard/collections/[slug]/page.tsx` | Collection detail view |
| `components/app-sidebar.tsx` | Collapsible sidebar with shadcn Tooltip + logo |
| `components/app-header.tsx` | Top bar with search + user dropdown |
| Service | URL |
| **Next.js Frontend** | http://localhost:3000 |
| **Django Backend** | http://127.0.0.1:8000 |
| **Django Admin** | http://127.0.0.1:8000/admin/ |
| **JWT Token** | POST http://127.0.0.1:8000/api/auth/token/ |

|---|---|

# 2. What Was Built

## Phase 1-2: Backend Foundation (Python/Django)

**6 models created** in `documents/models.py`:

**Category** — Recursive self-referencing tree for collections

ACL via `access_groups`/`access_users` M2M fields

`owner`, `is_published`, `ordering` fields

Image field for category icons

**StoredFile** — Asset with dual storage support

`StorageKind.LOCAL` or `StorageKind.EXTERNAL` (URL)

MIME type detection via `python-magic`

`filesize`, `download_count`, `is_published` fields

DB constraint: must have payload for its storage type

**Comment** — Generic FK (works for both files AND categories)

`is_approved` flag for moderation

User attribution + timestamp

**Rating** — 1–5 stars, one per user per object

`unique_together` constraint prevents duplicates

Upsert behavior via `update_or_create`

**DownloadLog** — Tracks every download (user, IP, timestamp)

**UploadLog** — Tracks every upload/replace (action: created/replaced)

**16 API endpoints** — All verified working with JWT auth:

|---|---|---|

## Phase 3: Social Layer + ACL Refinement

**Comment ACL**: `CommentViewSet.perform_create()` validates target object exists + user can view

**Rating upsert**: `RatingSerializer` uses `update_or_create` — verified count stays at 1 after updating

**ACL `get_queryset`/`get_object`**: Fixed list/404 issues by returning real QuerySets and applying ACL in `get_object()`

**`UploadLog.user`** changed to nullable (`null=True, on_delete=SET_NULL`) for system-seeded logs

## Phase 4: Frontend Shell (Next.js)

**12 files created** across `app/` and `components/`:

|---|---|

## Phase 5: Dashboard UI

**8 new files** for the dashboard experience:

|---|---|

**6 shadcn/ui components** manually created:

`ui/button.tsx`, `ui/card.tsx`, `ui/input.tsx`

`ui/avatar.tsx`, `ui/dropdown-menu.tsx`, `ui/tooltip.tsx`, `ui/separator.tsx`, `ui/badge.tsx`

## Phase 6: Hardening + Seed Data

**`seed_portal` management command** — Creates 3 roles (Councillors, TopManagement, Admin — no Public group), 4 root categories + 1 ACL-restricted subcategory, 2 sample files (local text + external URL), and a dev superuser (admin/admin123)

**JWT authentication** added alongside session auth — `djangorestframework-simplejwt[crypto]`

**Frontend API client** updated to use JWT Bearer tokens with auto-refresh

**Pagination handling** — `apiFetch()` automatically unwraps DRF's `{count, next, previous, results}` format

**Docker Compose** — Added `media` named volume for persistent uploads

## Logo Integration

`emalahleni-logo.png` placed in `public/` folder

Used as **favicon** (via Next.js metadata `icons`)

Displayed in **landing page header**, **dashboard sidebar**, and **root layout header**

Sidebar logo visible in both collapsed and expanded states

# 3. Infrastructure & Development Servers

Both servers are currently running:

|---|---|---|

# 4. Key Design Decisions

**JWT over Session Auth** — Better for multi-tenant SaaS, mobile clients, and API-first design

**ACL at model level** — Single `can_view()`/`can_download()` helper used by all endpoints

**Generic FKs for comments/ratings** — Same Comment/Rating model works for files AND categories

**ContentType API endpoint** — Frontend resolves IDs dynamically instead of hardcoding

**Dynamic routes** (`export const dynamic = 'force-dynamic'`) — Required for `useParams()` in Next.js 16 with App Router

**No Public group** — Authenticated users see unrestricted published content; no anonymous access

# 5. Next Steps (Recommended)

## Priority 1: Multi-Tenancy (Accounts App)

Create an `accounts` app with User profiles, Teams/Workspaces, and Membership models. Filter all queries by team to isolate assets per organization.

## Priority 2: Client Sharing

Add a `SharedLink` model with:

Time-limited URLs (expiry datetime)

Optional password protection

Download tracking per shared link

Public access endpoint (`/share/<token>/`)

## Priority 3: Production Docker Deployment

cd python/
docker compose up -d --build

Switch from SQLite to PostgreSQL

Add S3 storage backend (`django-storages`)

Set `DEBUG=0`, configure `ALLOWED_HOSTS`

Add nginx for media serving with `X-Accel-Redirect`

## Priority 4: Advanced Features

Activity feed (audit trail of all actions)

Bulk upload + ZIP extraction

File versioning (history of replaced files)

Search (full-text search via PostgreSQL `tsvector`)

Real-time notifications (WebSocket or polling)

## Priority 5: Testing & CI

Unit tests for models + API endpoints

Integration tests for the full upload→download→comment→rate flow

CI/CD pipeline (GitHub Actions)

Docker health checks

# 6. How to Run

## Development:

# Terminal 1: Django backend
cd python/
.venv/bin/python manage.py runserver 8000

# Terminal 2: Next.js frontend
cd frontend/
pnpm dev

# Seed data (if needed)
cd python/
.venv/bin/python manage.py seed_portal --superuser --clear

## Production (Docker):

cd python/
docker compose up -d --build

# 7. API Documentation

## Authentication (JWT)

# Login
curl -X POST http://127.0.0.1:8000/api/auth/token/ \
  -H "Content-Type: application/json" \
  -d '{"username":"admin","password":"admin123"}'

# Response: {"refresh": "...", "access": "..."}

# Use token
curl http://127.0.0.1:8000/api/categories/ \
  -H "Authorization: Bearer <access_token>"

## Upload (multipart)

curl -X POST http://127.0.0.1:8000/api/files/upload/ \
  -H "Authorization: Bearer <token>" \
  -F "file=@document.pdf" \
  -F "title=Annual Report" \
  -F "slug=annual-report-2026" \
  -F "category=policies" \
  -F "description=2026 financial report"

Quick recap of what's ready:

## 📦 Deliverables

**Running Services:**

- Frontend: http://localhost:3000

- Backend: http://127.0.0.1:8000

- Admin: http://127.0.0.1:8000/admin/ (admin/admin123)

| Route | Purpose |

|---|---|

| `http://localhost:3000` | Landing page with logo + Sign In |

| `http://localhost:3000/login` | JWT login form |

| `http://localhost:3000/dashboard` | Dashboard with stats cards |

| `http://localhost:3000/dashboard/assets` | Asset grid/table view |

| `http://localhost:3000/dashboard/collections` | Category browser |

*Prepared by Sipho Nzilwane on 2026-10-19*